**This scope is dated October 2019**

1. **Description**

Development of the Estate Funder website, user dashboard and administrator panel including all associated front end and back end development. Development must be responsive so it can be accessible from all devices including but not limited to desktop computers, laptops/notebooks, tablets and mobile devices.

The public website and user dashboard content must be fully editable and include a content management system (CMS). The public website should be developed to allow for the display of both static and dynamic data and content. The approved wireframes and/or designs should be used as a reference and to obtain details about the data and content types for each page including the sources of such data and/or content and how it must be displayed and/or interact with the user dashboard, administrator panel or backend.

The website facilitates investment services and therefore all transactions must be permanently recorded to a database which is developed as part of the backend system and integrated with the front end and dashboard flows that process user transactions. The database must include attributes that are associated with the investment details including but not limited to investment listing, investment detail, amount invested, investor details, interest/income earned, payment/payout details, etc. The wireframes and project documents will provide detail of all the particulars that must be recorded.

Databases are also required for investment details pages (investment asset images, details etc), investment funds process (money received from investors), user registrations (personal details, compliance docs etc) with all data and content being permanently recorded, stored and displayed as output or dynamic data as required.

Additionally, integration with a 3rd party financial, messaging and verification API’s is required to facilitate the fund transfer from credit/debit cards and bank accounts to the Estate Funder bank account, SMS and email messaging to users and user ID verification. The API for the payments will be from a bank or financial institution with the messaging and ID API’s being from selected organizations.

The Estate Funder website, user dashboard and administrator panel including all associated front end and back end development will be designed and developed

in accordance with the Estate Funder scope, flow detail documents, UI designs and technology requirements. The Estate Funder scope, flow detail documents and technology requirements also detail the features and functionality for each component of the website, user dashboard and administrator panel.

1. **Design**

Estate Funder will provide the website and user dashboard designs to the Developer. Designs will be provided in Sketch Files and it will be the responsibility of the Developer to extract and utilize the files for development.

1. **Technology**

The Developer will be responsible for building and compiling the technology required to develop the website, dashboard and administrator panel and to uploaded the completed development to the client’s hosting service. Development will incorporate responsive programming to allow the websites, dashboards and admin panels to be viewed correctly from all devices including but not limited to desktop computers, laptops/notebooks, tablets and mobile devices.

1. **Platform Development**

Development of a responsive website, user dashboard and administrator panel including a content management system and accessible on all devices including but not limited to desktop computers, laptops/notebooks, tablets and mobile devices.

1. **Development Frameworks**

**Applicable to website, user dashboard and administrator panel.**

1. Front End:
2. HTML
3. CSS
4. Javascript
5. Bootstrap
6. Back End:
7. PHP
8. MySQL
9. Java

The above development frameworks may not be exhaustive, and the use of any further technologies need to be approved by the client prior to use.

1. **Deliverable milestones**
2. Website & Dashboard Iteration 1
3. Administrator panel Iteration 2
4. Integration of investment module with payment API Iteration 3
5. Balance of website and functionality development Iteration 4
6. Final testing and review of entire development Iteration 5
7. **Scope of Work**

Refer to following documents:

1. Website and dashboard wireframes
2. Flow detail document
3. Notes, details, instructions as shown on the wireframes and flow detail documents
4. Any required changes to current designs, flows or functions as requested by the client during development.
5. All other documents, written documents or instructions relating to design, functionality or flow details

Please note that all dynamic items have unique functionalities and must operate accordingly.

1. **Hosting**

The app will be uploaded to the designated Estate Funder web hosting service including installation and configuration of the SSL certificate. Details for the hosting service will be provided when required.

1. **Timeframe**

Commencement: October 2019

Completion: December 2019

1. **Price**

AUD$

Payable in accordance with the payment terms.

1. **Payment Terms**
2. Payment 1: completion of iteration 1. Payment amount: AUD$.00
3. Payment 2: completion of Iteration 2. Payment amount: AUD$.00
4. Payment 3: completion of Iteration 3. Payment amount: AUD$.00
5. Payment 4: completion of Iteration 4. Payment amount: AUD$.00
6. Payment 5: completion of Iteration 5. Payment amount: AUD$.00

**Terms and conditions within this scope and supporting documents are accepted.**

Signed by **Estate Funder Pty Ltd**

of Level 11, 65 York Street

Sydney NSW 2000:

————————————

Estate Funder

————————————-

Witness

————————————-

Witness Name

Witness Address

Signed by

of

:

————————————-

————————————-

Witness

————————————-

Witness Name

Witness Address